16-WEEK IMPROVEMENT PLAN

AI-Powered Secure Lexical Analyzer

Multi-language, token-level security analysis for Python, Java, JavaScript and C++

This plan builds on an existing senior project (the Python analyzer, “Part 1”, with a Java-oriented “Part 2” used only as a reference). Week 1 is dedicated entirely to understanding and honestly re-measuring that existing system. From Week 2 onward, every single week delivers one concrete, testable improvement over the previous week — there is no further “study-only” week in this plan. By Week 16 the analyzer supports four languages with its own trained model, taint tracking, benchmark comparison and a working interface.

# 1. Introduction and Motivation

Lexical analysis is the first phase of a compiler: it reads raw source text and splits it into tokens. Most security tools (for example Bandit and Semgrep) work after parsing, on the syntax tree, so they cannot see attacks that live in the raw characters — look-alike (homoglyph) characters, zero-width characters, bidirectional control characters (“Trojan Source” attacks), or encoded payloads. A lexer that also performs security analysis can catch these threats before the rest of the toolchain ever sees the code.

The existing project combines a regex lexer, a Unicode recovery engine, a 45-feature extractor, a BiLSTM classifier, a rule engine and a taint-lite tracker into a hybrid system that labels every token SAFE, SUSPICIOUS or MALICIOUS with reasons. This plan takes that system as its foundation and extends it in a disciplined, weekly, measurable way.

# 2. Baseline: Existing System

Part 1 (this project's starting point) is a Python-only hybrid lexical security analyzer: regex tokenizer, Unicode confusables recovery, a 45-dimension feature vector per token, a trained BiLSTM classifier, a rule-based static analyzer, a lightweight taint tracker, an explanation/auto-fix module, and both a CLI and a Flask web interface.

Part 2 is a separate, MIT-licensed, Java-oriented project (Random-Forest based) used only as a reference for Java token patterns and remediation ideas, with attribution kept intact. Its code is not copied wholesale; its patterns inform the Java plugin built in Weeks 7-8.

# 3. Objectives

- O1. Reproduce and honestly re-measure the Python baseline (Week 1).

- O2. Strengthen Unicode defence: full confusables data and bidirectional-character detection (Week 2).

- O3. Replace token-pattern taint tracking with AST-based taint analysis for Python (Week 3).

- O4. Establish a leak-free, comparative ML evaluation and tune the model (Weeks 4-5).

- O5. Introduce a language-plugin architecture (Week 6).

- O6. Extend full support — tokenizer, sinks/sources, taint, tests — to Java, JavaScript and C++ (Weeks 7-12).

- O7. Build and evaluate a multi-language ML strategy (Week 13).

- O8. Benchmark against Bandit, Semgrep and cppcheck with error analysis (Week 14).

- O9. Deliver explainable output, fix suggestions, a four-language interface, tests and a final report (Weeks 15-16).

# 4. Scope

| In scope | Out of scope (this project) |
| --- | --- |
| Python, Java, JavaScript, C++ — lexical/token-level security analysis | Full static analysis of every language construct (this remains a lexer-level tool, not a full compiler front end) |
| Unicode-based attacks (homoglyph, zero-width, bidi) | Runtime/dynamic analysis (sandbox execution of code) |
| Rule-based detection, taint-lite tracking, ML classification | IDE plugin / production deployment |
| CLI and web interface for all four languages | Languages beyond the four named (e.g. PHP, Go, Rust) — listed as future work only |

# 5. Proposed Architecture

A source file and its declared language are passed to a language plugin (tokenizer, keyword list, comment/string syntax, taint sources and dangerous sinks). The shared core — unchanged across languages — then performs Unicode recovery, feature extraction, ML classification, rule checks and taint analysis, and fuses the results into a labelled, explained report. This plugin boundary is what makes Weeks 7-12 (three new languages) achievable without rewriting the core three times.

# 6. Phases

| Phase | Weeks | Focus |
| --- | --- | --- |
| Phase 0 — Understand | 1 | Reproduce and measure the existing Python system honestly. No new features. |
| Phase 1 — Strengthen Python | 2-5 | Unicode defence, AST taint tracking, honest ML evaluation, model tuning. Python v1.0. |
| Phase 2 — Go multi-language | 6-12 | Plugin architecture, then full Java, JavaScript and C++ support. |
| Phase 3 — Prove it works | 13-14 | Multi-language ML strategy; benchmark against Bandit/Semgrep/cppcheck. |
| Phase 4 — Finish | 15-16 | Explanations, fix suggestions, four-language interface, tests, packaging, defence. |

# 7. Week-by-Week Plan

Effort: about 16 hours per week. Week 1 has no “improvement” deliverable by design — its output is an honest baseline. Every week from 2 to 16 has one improvement, backed by working code and a measurable result. Each week ends with an evaluation checkpoint.

| Wk | Focus | Main activities | Deliverable / evidence |
| --- | --- | --- | --- |
| 1 | Understand & baseline (no new work) | Set up Part 1 (and Part 2 for reference) end to end. Run the CLI and web app on the supplied sample files. Fix any broken model loading. Put the project under Git. Re-measure the senior's own claimed metrics (precision/recall/F1, WScore, detection rate) so we have a real, reproducible starting number instead of trusting the old report. | Baseline metrics table (measured, not copied from the old report); a one-page architecture map of every module; a written list of at least 8 concrete weaknesses/gaps found. |
| 2 | Improvement 1 — Unicode/homoglyph defence | Load the full Unicode confusables data set into the recovery engine (the existing one is partial). Add bidirectional-control-character (RTL/LTR override) detection for Trojan-Source-style attacks. Build 10 new adversarial test files (homoglyph, zero-width, bidi) and 5 clean files to check for false alarms. | Before/after detection-count table on the same 15 test files; zero new false positives on the clean set. |
| 3 | Improvement 2 — Python rule engine & AST taint tracking | Replace the regex/token-based taint tracker with a proper Python AST-based taint tracker (source -> sink data-flow). Extend the rule set (f-strings, str.format, shell=True, eval/exec, pickle.loads) with CWE identifiers. Write 20 unit tests (10 must-flag, 10 must-not-flag). | 20/20 passing tests; a short table of attack cases the AST tracker catches that the old token tracker missed. |
| 4 | Improvement 3 — Honest ML evaluation | Rebuild the train/test split to remove data leakage. Compare a simple baseline model (logistic regression / random forest on the 45 features) against the existing BiLSTM. Produce precision/recall/F1 per class and confusion matrices for both. | Comparison table: rules-only vs baseline ML vs BiLSTM vs hybrid, on the same leak-free test set. |
| 5 | Improvement 4 — Model tuning & v1.0 freeze | Error analysis on the Week 4 results (which classes/examples are misclassified and why). Add hard negatives to the training data. Tune the decision threshold. Make model loading reliable (no silent fallback). Tag this as Python v1.0. | Before/after metrics (Weeks 1 vs 5); a short midterm demo of the improved Python analyzer. |
| 6 | Improvement 5 — Language-plugin architecture | Define a plugin interface (tokenizer, keyword list, comment/string syntax, taint sources, dangerous sinks) that the shared core (Unicode recovery, feature extraction, ML, taint, reporting) calls into. Move the existing Python logic into the first plugin without changing its behaviour. | Architecture diagram; every Week 1-5 test still passes unchanged after the refactor. |
| 7 | Improvement 6 — Java plugin (core) | Build the Java tokenizer, keyword list, and comment/string rules as a plugin. Add Java-specific dangerous sinks and sources (Runtime.exec, ProcessBuilder, Statement.executeQuery, getWriter, ObjectInputStream). Reference Part 2's Java patterns with attribution (MIT licence, notice kept). | Java plugin passing a first rule-based test set (10 unsafe, 10 safe Java snippets). |
| 8 | Improvement 7 — Java taint tracking, tests, midterm freeze | Add taint-lite tracking for Java (source -> sink through local variables). Expand the Java test set using the 3 supplied sample files (ProfileServlet, SystemService, UserManager) plus 10 authored files. Tag as Java v1.0. Midterm checkpoint. | Java v1.0 demo; metrics table for Java alongside the Python numbers; midterm report covering Weeks 1-8. |
| 9 | Improvement 8 — JavaScript plugin (core) | Build the JavaScript tokenizer, handling the two hard cases (template literals, and telling a regex literal apart from a division operator). Add JS-specific sinks (eval, innerHTML, document.write, Function constructor) and sources (location.search, postMessage). | JavaScript plugin passing a first rule-based test set (10 unsafe, 10 safe JS snippets). |
| 10 | Improvement 9 — JavaScript taint tracking, tests, v1.0 | Add taint-lite tracking for JavaScript. Build 10 authored JS attack files covering DOM-based XSS and unsafe eval patterns, plus clean files for false-positive checking. Tag as JavaScript v1.0. | JavaScript v1.0 demo; metrics table; three languages now functionally working end to end. |
| 11 | Improvement 10 — C++ plugin (core) | Build the C++ tokenizer, handling preprocessor directives (#include, #define), string/char literals, and multi-character operators. Add C++-specific sinks (system, exec family, gets, strcpy/sprintf as classic buffer-risk patterns) and sources (argv, getenv, stdin reads). | C++ plugin passing a first rule-based test set (10 unsafe, 10 safe C++ snippets). |
| 12 | Improvement 11 — C++ taint tracking, tests, v1.0 | Add taint-lite tracking for C++. Build 10 authored C++ attack files (command injection, unsafe string copy leading to overflow, format-string bugs) plus clean files. Tag as C++ v1.0. All four languages now complete at the rule + taint-lite level. | C++ v1.0 demo; four-language metrics table (rule/taint layer only for the three new languages). |
| 13 | Improvement 12 — Multi-language ML strategy | Build or extend a labelled token/snippet dataset for Java, JavaScript and C++ (reusing the 45-feature extractor, which is mostly language-agnostic). Train and compare a shared single model versus one model per language. Decide and justify the final approach. | Per-language precision/recall/F1 table; a written justification for shared vs per-language model. |
| 14 | Improvement 13 — Benchmarking against existing tools | Run the analyzer, Bandit and Semgrep on the same Python and Java files; run Semgrep and the analyzer on JavaScript; run cppcheck and the analyzer on C++. Analyse every disagreement (missed by us, missed by them, false alarm by either side). | Comparison table per language; a written error analysis of at least 10 disagreements with root causes. |
| 15 | Improvement 14 — Explanations, fix suggestions, interface | Extend the existing explanation/healer module to give a plain-language reason and a suggested fix for each of the four languages. Add a language selector and line highlighting to the web interface so a user can pick Python/Java/JavaScript/C++. | A working demo that analyses one file from each of the four languages through the web interface, with explanations shown. |
| 16 | Improvement 15 — Testing, packaging, final report, defence | Write automated tests for every plugin and the shared core. Provide a single command to run the whole pipeline. Measure final processing time and energy/CO2 with CodeCarbon. Freeze the code, write the final report. | Full test suite passing; final report; live demo across all four languages; viva. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Four languages in 15 improvement-weeks at ~16 hrs/week is tight. | Each new language gets rule-based detection + taint-lite as the guaranteed minimum (Weeks 7-12). Full per-language ML tuning is attempted in Week 13 but shared-model fallback is acceptable if time is short. |
| Java/JS/C++ tokenizers are more complex than Python's. | Reuse Part 2's Java patterns (with credit) and keep each new tokenizer's first version deliberately minimal — correctness on the test set first, edge cases later. |
| ML retraining per language needs labelled data that does not yet exist. | Weeks 7-12 build the attack/clean test files as a side effect of testing; these become the Week 13 training data. |
| A slipped week has no buffer in a 15-week improvement schedule. | Weeks 8 and 15 are lighter (midterm freeze, final polish) and can absorb one week of slippage from earlier in that phase. |

# 11. Final Deliverables

- Multi-language analyzer (Python, Java, JavaScript, C++) with CLI and web interface.

- Trained models, datasets and the scripts that reproduce every reported result.

- Automated test suite and README.

- Sixteen weekly progress reports, a midterm report (Week 8) and a final report.

- Comparison with Bandit, Semgrep and cppcheck, with error analysis.

# 12. Tools and References

Tools: Python 3.12, PyTorch, scikit-learn, FastAPI/Flask, pytest, Git, CodeCarbon, Bandit, Semgrep, cppcheck. Test material: OWASP Benchmark, NIST Juliet/SARD, OWASP Juice Shop, and the payload lists supplied with the project.

- Boucher, N. and Anderson, R. (2023). Trojan Source: Invisible Vulnerabilities. USENIX Security Symposium.

- Unicode Consortium. Unicode Technical Standard #39: Unicode Security Mechanisms.

- Aho, A., Lam, M., Sethi, R., Ullman, J. (2006). Compilers: Principles, Techniques, and Tools (2nd ed.).

- Nystrom, R. (2021). Crafting Interpreters.

- Hochreiter, S. and Schmidhuber, J. (1997). Long Short-Term Memory. Neural Computation 9(8).

- OWASP Top 10 and OWASP Cheat Sheet Series; MITRE Common Weakness Enumeration (CWE).

- Existing project report: AI-Powered Secure Lexical Analyzer (Python), Compiler Design project-based lab.

Name: _______________________     Roll No.: _______________     Date: _______________

Professor's remarks:

Signature: _______________________